The December 2005 Council meeting for Penn Lake Park Borough commenced at approximately 7:30pm.  After the Pledge of Allegiance President Johnson proceeded to call the meeting to order.  Roll call showed that Flanagan, Johnson, and Green were present. Also in attendance were Ed Pietroski from Entech Engineering, Atty. Charles McCormick, and many concerned residents.

The November minutes were presented to Council and placed on display.

A motion to accept the minutes was made by Green, 2nd by Flanagan, roll call, all in favor, none opposed, motion carried.

TREASURERS REPORT:

The treasurer’s report was presented and accepted by a motion from Flanagan 2nd by Green, Roll Call- all in favor, none opposed, motion carried.

GENERAL		PLGIT		GARBAGE

Bal.11/02/05		$ 2198.25		$ 89226.98	$ 4847.72

Deposits			$ 2083.84		$  3563.82	$  330.00

Withdrawals		$ 2032.51		$  2000.00	$ 2582.00

Interest		     $	    		$   282.36	$__ 10.08

Bal.12/07/05		$ 2249.58		$ 91073.16  	$ 2605.80

LIQUID FUELS	  DAM   		PETTY CASH

Bal. 11/02/05		$11783.74		$2015.88		$27.11

Deposits			$     .00		$    .00		$ 2.03

Withdrawals		$     .00		$    .00		$  .00

Interest			$   36.47		$   6.24		$  .00

Bal.12/07/05		$11820.21		$2022.12		$25.08

SEWER FUND

Bal. 11/2/05		$ 305742.92

Deposits			$   8000.00

Transfer			$       .00

Penn Vest interest	$   1686.04 (automatic withdrawal)

Withdrawals		$  90888.15

Interest			$    401.17

Bal 12/7/05		$ 221569.90

CORRESPONDENCE:

We have an easement agreement with the Reading & Northern RR and they send us a letter requesting a contact person for Penn Lake, probably someone they can send their invoice to every year.  We will reply with a general name & address.

Johnson read a letter of resignation from our mayor Jerry Seiwell effective 11/27/05, due to other obligations.  Motion to accept the resignation was made by Flanagan, 2nd by Green, roll call all in favor, none opposed, motion carried.

Johnson read a letter of resignation from Councilman Matty Timinsky effective immediately due to health reasons.  Motion to accept the resignation was made by Green, 2nd by Flanagan, roll call all in favor, none opposed, motion carried.

Penn Dot sent us correspondence regarding the bridge inspections that need to be done every other year.  We can have the bridges inspected by the dept and the costs deducted from the Liquid fuels allocation or have our own engineering firm do the inspection.  We have asked Penn Dot to do the inspections in the past.  Motion to request the Department to do the work under the Dept of Transportation Consulting Contract Agreement was made by Johnson, 2nd by Flanagan, roll call all in favor, none opposed, motion carried.

The White Haven Borough Council sent a letter notifying Penn Lake that the White Haven Volunteer Fire Dept along with the Borough agrees to provide fire protection for Penn Lake for $3300.00 for 2006. (Action will be taken under new business.)

QUESTIONS & COMMENTS:

Dan Cronauer is concerned about the health of the lake going forward in regard to the repair of the dam.  Asked if anything could be done to save the fish. He feels the health of the lake is important to most of the residents of Penn Lake. Wants council to do anything possible as not to loose all the fish when we do the dam repairs.

Johnson replied that we don’t know how it’s going to work out until it’s under construction.  Johnson continued that he things the water will go down until it becomes pretty much a stream and into a small pool created by a cofferdam.  He’s not sure if it will be enough water for the fish though.  Discussion followed about the different ways we can possibly help save the fish.

Margo Beckerman said she was contacted by 911 that they named the road off Hollenback Road going into Dennison Twp, Oak Wood Lane.

Bill Warner wished to thank Rob Johnson for being Council President and feels he did a good job. The comment was followed by applause.  Mr. Warner suggested that stop signs be placed at the intersections of the two roads off Hollenback Rd because people are flying out of those roads without stopping onto Hollenback Rd. Discussion ensued.

RECEIPTS: READ

$ 3563.82		HA Berkheimer, EIT

$   56.78		Luzerne County, Delinquent Taxes

$ 1602.30		Realty transfer taxes

$  165.00		Garbage Fees Collected

$   60.00		Sale of Ordinance Books

BILLS:	READ

$   35.44		HA Berkheimer, admin & comm.

$   14.70		PP & L October Streetlight

$ 2582.00		JP Mascaro & Sons, Dec. Garbage Coll.

$  669.60	Citizens Voice, Dam Project Ad

$    2.03	Postage; Garbage Bids

$  150.00		Atty. Charles McCormick, Dec. Salary

$  250.00		Northeast PA Alliance, Dues

$   74.00	Postmaster, 2 rolls stamps

$ 1200.00	Zoning Officer Salary, Dave Longmore, 6 months

$   24.00	PA State Assoc of Boro, Boro News Subsc

$  300.00	PLA Rental for 2005

$  499.40	Borton Lawson, Dam Project

$ 1100.00	Jerome Seiwell, Mayors salary 11 months

$ 1387.50	Teresa Wojciechowski, Secy/Treas, 6 mo salary/rent

$  250.00	T. Wojciechowski, Garbage Coll Salary

$  300.00	Margo Beckerman, Tax Collector Salary

$  710.00	Council members salaries

$   80.00	Wyatt Johnson, grass cutting Aug & September, 3 @ beach, 2 @ pagoda

$54616.45	Linde Enterprises, app #12

Flanagan questioned the mayor’s salary. Brief discussion ensued.

Motion to pay the bills was made by Flanagan, 2nd by Green, roll call –all in favor, none opposed, motion carried.

COMMITTEE REPORTS:

Johnson stated he received a letter from our zoning committee signed by Irma Reimold.  Penn Lake Park Borough zoning hearing board held two meetings on 11/12/05 and 12/16/05 to review different versions of variances due to the fact that they feel there will be more development.  Dec 14th they will have their last meeting of month at 6pm prior to the Planning Comm. Meeting.  The scheduled meetings for 2006 will be advertised in January.

The Planning Commission sent a letter signed by Jerry Daily.  They met on 11/16/05 to discuss wetland delineation.  They are looking into what other communities have in regard to ordinances regarding wetlands.  They will be looking into this issue further and develop and recommend changes to the Borough zoning ordinances regarding wetlands.

Regarding unattached structures, the Planning Commission will be working on recommendations for them in the near future.  Anyone interested in erecting unattached structures needs to apply for a variance through the zoning board.  The Planning Commission meeting will be changed to meet on 12/14/05 at 7:00pm.

Ed Pietroski from Entech stated that he feels they will be in a position in two weeks to be telling us that we can start issuing the notices for connection.  Ran into some problems going down the highway.  Linde did a lot of boring in order to reduce the costs, however that boring went slow and they had a lot of difficulties.  A lot of trouble boring underneath the railroad tracks but that issue is now behind us.  Putting in the last of the pipes, doing some testing.  Next week the last section of the main on the state highway.  We had Site Specific in the community testing the individual pumps; minor problems have been corrected by the contractor.

Ed continued that he has a NO COST change order for a time extension as a result of change order #4, which was a credit for installing the conditioning station in the water treatment building.  That change order couldn’t be issued until possession of the building was taken over by Aqua. That delayed them in ordering equipment, so for just that portion of the work they are asking for another 60 days.  Project still can proceed, the other items and connections can be made without this particular phase being done at this time.

Change order #5 is for a time extension of 60 days because of change order #4 changing the location of the reconditioning station.

Motion to accept change order #5 was made by Flanagan, 2nd by Johnson, roll call, all in favor, none opposed, motion carried.

Johnson stated that most of the boxes relative to the grinder pumps have been already installed on the homes.  A lot of the boxes have already been hooked up with power from the homes and the pumps have been filled with water.  What about the homes that the boxes have not been installed yet, how will the pumps be tested.  Ed replied that they have been trying to test the pumps where the boxes are already on the homes and using portable generators to supply power.  That way they are testing all of the components that are supplied and installed by the contractor. They know that everything the contractor has put into the ground is operating properly.  The pumps can be tested even if the homeowner is not home.

A resident asked if they can have their sewer piping done now from the pump to the house and just have it capped until they can connect the house to the pipe or do they have to wait until they officially get permission by the letter in the dead of winter.  Ed replied that the final decision rests with council however if the home will be closed up and not generate flow and people want to connect them there isn’t an issue.  The only issue right now is that if people would start connecting and its not completed down the road there will be stuff coming out of the ground. Ed continued that he has a list of state inspectors.  This list came off the Internet from the Labor & Industry site.  There are local inspectors on this list. Discussion ensued.

Mrs. McGarrigan asked if the problems that were sited by the inspectors doing the pump testing/inspections being addressed.  Ed Pietroski replied that as far as he was concerned the problems that were found are minor and are being corrected by the contractor.  Ed explained the function of the conditioning station and stated that the 60-day extension is for the conditioning section only and not for hooking up the system.  Linde still has to complete that portion in time.

A resident asked what the cost of the inspector would be to do these inspections.  Johnson replied that he called one of them up and he quoted him $40.00.  Discussion ensued about the type of inspections needed.

A resident had an issue with the way the grinder pump and laterals were placed at his and his neighbor’s property and asked when that issue will be taken care of.

A resident questioned the fees we have to pay to the Railroad for allowing the placement of the sewer pipe under the railroad.  Discussion ensued.

UNFINISHED BUSINESS:

Atty. McCormick read the second and final reading of the budget for 2006.  Motion to pass RES. #6 of 2005 accepting the 2nd and final reading of the budget was made by Johnson, 2nd Green, roll call all in favor, none opposed, motion carried.

RES. #6 OF 2005 accepting the 2nd and final reading of the 2006 budget.

Johnson continued with the bids received for snowplowing for 2006.  B & B Excavating is not interested.  Charlie Weaver Excavating is not interested although he has spoken with him and he is willing to help us out if we are in a jam, however he didn’t give us any rates.  Jim Jarick is the only one that gave us a bid, being $65/hr for plowing or salting & cindering; $39.50/cu yd for salt & cinders mix; $59.50/cu yd for extra salt.  Penn Lake Borough is his priority and will have us plowed before the school busses run.

Johnson motioned to pass RES. #3 of 2006 accepting Jim Jarick bid for snowplowing/cindering for $2006, 2nd by Flanagan, roll call all in favor, none opposed, motion carried.

RES. #3 of 2005 accepting the bid for snowplowing/cindering from Jim Jarick for 2006.

Johnson proceeded with the opening of the bids for the 
Dam Outlet Works Modification project:

- Bill Anskis Company, Inc, Elysburg, PA

$289.000.00 w/$50 ton coarse aggregate

2) Derstine Company LLC, Souderton, PA

$197.000.00 w/$40 ton coarse aggregate

- James T O’Hara Inc, Moscow, PA

$234.000.00 w/$50 ton coarse aggregate

- Barletta Materials & Const, Tamaqua, PA

$144,700.00 w/$30 ton coarse aggregate

5) Kriger Construction Inc, Dickson City

$148,153.00 w/$20 ton coarse aggregate

6) Linde Enterprises Inc, Wilkes Barre, PA

$152,954.50 w/$23 ton coarse aggregate

7) Pioneer Construction Co, Sturges, PA

$245,000.00 w/$30 ton coarse aggregate

Johnson motioned we table these and forward them to Borton Lawson for recommendation, 2nd Flanagan, roll call all in favor, none opposed, motion carried.

Brief discussion ensued about the bids received and the work to be performed.

NEW BUSINESS:

The White Haven Volunteer Fire Co stated they would continue fire protection to the borough for $3300.00 for 2006.

Johnson made a motion to pass RES. #2 of 2005 to enter into an agreement with the White Haven Volunteer Fire Co to provide fire protection for Penn Lake for 2006 for $3300.00 per year, 2nd by Green, roll call all in favor, none opposed, motion carried.

RES. #2 of 2005 accepting the agreement between Penn Lake Park Borough and White Haven Volunteer Fire Co for fire protection for 2006 for $3300.00 per year.

Johnson said we need to set the dates for the council monthly meetings for 2006 to be the same as this past year, being the 1st Wednesday of the month at the community house, 7:00 work session, followed by the council meeting at $7:30pm, with the exception of January’s meeting it will be a reorganization meeting to be held on Tuesday, January 3rd, at 7:00pm with the regular council meeting following.

Johnson motioned to pass RES. #4 of 2005 setting the monthly council meeting dates for 2006 to be the 1st Wednesday of each month at the community house at 7:00pm work session and council meeting to follow at 7:30pm. January’s meeting is a reorganization meeting on Tuesday, January 3rd at 7:00pm regular council meeting to follow at 7:30pm, 2nd by Green, roll call all in favor, none opposed, motion carried.

Garbage bids were received and the amount went up.  Johnson motioned to pass RES. #5 of 2006 setting the garbage fee for 2006 per residence at $170.00 per year, 2nd by Flanagan, roll call all in favor, none opposed, motion carried.

RES. #5 of 2005 setting the garbage fee for 2006 per residence at $170.00 per year.

Johnson stated before we adjourn he would like to thank everyone, its been a pleasure most of the time, and wishes to welcome two new council members, Sue George and Thomas Carter to council.

Patrick Flanagan on behalf of the community wished to thank Rob for the many years of service.  He puts in a lot of time and takes time off from work to go to meetings, deals with any phone calls in the evenings and holiday seasons.  Thank you for all the efforts you put forth.  Rob wished to express the same gratitude to Pat as well.

Motion to adjourn the meeting was made by Johnson, 2nd by

Green, all in favor, none opposed, motion carried.

Meeting adjourned.

Respectfully submitted,

Teresa Wojciechowski

Secretary

Penn Lake Park Borough council held a special meeting on Tuesday, December 20, 2005, at the Penn Lake Community House at 7:00pm to discuss and award the bid contract for the Dam Modification Project.

Present was President Robert Johnson, Councilman Patrick Flanagan and Councilwoman Karen Green.

A brief discussion ensued regarding the letter of recommendation received by council from Scott Bush from Borton Lawson wherein it was stated that they have reviewed the financial data and contacted references of the low bidder and found them to be satisfactory, therefore, they are recommending the intent to award be issued to Barletta Materials and Construction Inc, in the amount of their low bid being $144,700.00.

Johnson made a motion to accept the recommendation of Borton Lawson Engineering and Award the bid Contract to Barletta Materials & Construction Inc in the amount of $144,700.00 provided we have received the performance and payment bonds, 2nd by Green, Roll call – All in favor, none opposed, motion carried.

Johnson made a motion to adjourn the meeting, 2nd by Flanagan, roll call-all in favor, none opposed, motion carried.

Respectfully submitted,

Teresa Wojciechowski, Secy